# 📑 Project Master Plan: **"ALPHA-MATH"**

### *A Specialized Reasoning Agent via Surgical Logic Transplantation & Pythonic Execution*

**Objective:** To build a lightweight, high-intelligence AI agent capable of solving International Mathematical Olympiad (IMO) level problems by combining "Logical Reasoning" from large models with "Mathematical Precision" through Python execution.

---

## 🏗️ Phase 1: The Foundation (Base & Logic Extraction)

**Goal:** Create the "Logic-Enriched" 8B model. This is the most critical phase.

**Environment:** Cloud GPU (A100/H100) for extraction; Kaggle for testing.

*   **Task 1.1: Base Model Selection & Setup**

*   Download and set up a high-quality 8B base model (e.g., Llama-3-8B).

*   **Task 1.2: The "Logic Surgery" (Feature Distillation)**

*   Select a "Teacher" model (e.g., Llama-3-70B or a specialized 20B reasoning model).

*   Run the Teacher through complex, multi-step reasoning datasets.

*   **The Extraction:** Use **Activation Mapping** to identify the specific weights/neurons responsible for "Chain-of-Thought" and logical step-sequencing.

*   **The Grafting:** Apply these identified weight patterns to the 8B model using **Weight-Space Distillation**.

*   **Task 1.3: Verification of Logic**

*   Test the "New 8B Model" on general logic puzzles (not math yet) to ensure it has actually gained the ability to "think in steps."

**✅ Success Metric:** *The 8B model can successfully perform multi-step logical reasoning tasks that the original 8B model failed.*

---

## 📐 Phase 2: The Specialization (Mathematical Training)

**Goal:** Inject deep mathematical knowledge into the logic-enriched body.

**Environment:** Cloud GPU (High VRAM).

*   **Task 2.1: Formal Dataset Curation**

*   Collect/Generate datasets in **Formal Languages** (Lean, Isabelle, Coq).

*   Gather high-level math problems (IMO, Putnam) paired with step-by-step solutions.

*   **Task 2.2: Reasoning-Aware Fine-Tuning (RAFT)**

*   Perform fine-tuning using **QLoRA** to keep the process efficient.

*   **The Training Objective:** Train the model not just to give the answer, but to output a **structured Python script** that solves the problem.

*   **Task 2.3: SymPy Integration Training**

*   Specifically train the model to use the `SymPy` library for symbolic algebra and calculus.

**✅ Success Metric:** *The model can translate a math word problem into a valid, executable Python script using SymPy.*

---

## ⚙️ Phase 3: The Engine (Pythonic Execution & Verifier)

**Goal:** Build the "System 2" loop that allows the model to self-correct.

**Environment:** Your Local Gaming Laptop.

*   **Task 3.1: The Sandbox Environment**

*   Build a secure, isolated Python interpreter environment where the model's code can run without risking your system.

*   **Task 3.2: The "Double-Check" Loop (The Verifier)**

*   Implement an automated loop: `Generate Code` $\rightarrow$ `Execute in Sandbox` $\rightarrow$ `Analyze Output`.

*   If the output is mathematically inconsistent, trigger a **"Backtrack Signal"** to the model to try a different logical path.

*   **Task 3.3: The Natural Language Translator**

*   Build a final layer that takes the "Code Result" and translates it back into a clear, human-readable English proof.

**✅ Success Metric:** *The system can solve a problem, catch its own error via the Python executor, and provide a correct final answer.*

---

## 🚀 Phase 4: The Optimization (Extreme Pruning)

**Goal:** Make the model "Hyper-Fast" by removing non-mathematical weights.

**Environment:** Local Laptop / Cloud GPU.

*   **Task 4.1: Task-Specific Structured Pruining**

*   Run a final "Saliency Analysis" to identify neurons that are active for language (poetry, chat, history) but **inactive** for math/logic.

*   Perform **Structured Head Pruning** to remove these unnecessary layers/heads.

*   **Task 4.2: Quantization & Compression**

*   Apply **4-bit or even 3-bit quantization** (using GGUF) to ensure the final model fits comfortably in your 8GB VRAM with massive room for the "KV Cache" (memory of the chat).

**✅ Success Metric:** *The final model is significantly smaller and faster than the Phase 2 version, while maintaining its math accuracy.*

---

## 📢 Phase 5: The Launch (Visibility & Career)

**Goal:** Turn your technical achievement into professional authority.

*   **Task 5.1: The "Proof of Concept" Demo**

*   Create a high-quality video showing the model: *Question $\rightarrow$ Python Code Generation $\rightarrow$ Execution $\rightarrow$ Correct Answer.*

*   **Task 5.2: Open Source & Documentation**

*   Release the **Engine** and the **Specialized Weights** on GitHub. Write a deep technical paper/blog post.

*   **Task 5.3: Targeted Outreach**

*   Send your "Value-First" emails to AI researchers and companies.

---

### 📊 Summary of Resource Requirements

| Phase | Hardware Focus | Primary Skillset | Complexity |

| :--- | :--- | :--- | :--- |

| **1. Foundation** | Cloud GPU (High VRAM) | Weight Distillation, PyTorch | ⭐⭐⭐⭐⭐ |

| **2. Specialization** | Cloud GPU (Long Run) | Fine-Tuning, Formal Math | ⭐⭐⭐⭐ |

| **3. The Engine** | Local Laptop (C++/Python) | Systems Engineering, Sandboxing | ⭐⭐⭐⭐ |

| **4. Optimization** | Local/Cloud (Pruning) | Structured Pruning, Quantization | ⭐⭐⭐ |

| **5. Launch** | Internet / Social Media | Technical Writing, Marketing | ⭐⭐ |